Modifications to Free Trial form on 151-151.co.uk marketing site

Flaxlands Consulting Ltd

The scope statement is an agreement among the project team, the project sponsor and key stakeholders. It represents a common understanding of the project for the purpose of facilitating communication among the stakeholders and for setting authorities and limits for the project manager and team. The scope statement includes relating the project to business objectives, and defining the boundaries of the project in multiple dimensions including approach, deliverables, milestones, and budget. 
Table of Contents

A.  Executive Summary	3

B.  Business Objectives	3

C.  Project Description	3

D.  Project Approach	3

E.  Project Estimates	3

F.  Project Controls	3

G.  Authorizations	3

H.  Scope Statement Approval Form/Signatures	3

### A.  Executive Summary

Currently on the 151-151.co.uk website you can apply for a free trail (151-151.co.uk) byt completing the Free Trail form

After filling in the required fields on this form and clicking okay an account record is made in the 151-151 database using the credentials entered on the form. A notification email is also sent to info@151-151.com showing the same credentials.

Where the potential customer completes the form and enters an  email address that isalready on the 151-151 database, no new account will be made on the database, but  info@151-151.com would still receive the notification email with the credentials entered.

Currently, there is no indication within this notification email telling us that the email already exists on the database and that no new db record was made.

We would like to change this so that when we receive a notification email where the entered email address already exists on the database, there is  a new line at the top of the email telling us that “No database record added, Email already exists”.

We will then know that the person has applied for a free trial more than once, or that we have already setup a SalesProspect or Trial account for the person with this email address

Also:

If the potential customer entered a value into the “Company Website” field that already existed on the database, then currently, a new database entry would be made with a duplicate value stored in the tblAccounts.URLaccountname field. info@151-151.com would again receive an email with the entered details, but there would be no indication that any duplicate value had been entered.

We would like to change this so that if a potential customer  enters a value into the “Company Website” field that already exists on the 151-151 database then no database record will be made. info@151-151.com  will still receive an email with the entered account credentials plus a new line at the top explaining that “No database record added, Company Website URL already exists”.

If the email and website URL entered by a customer are unique and do not exist on the 151-151 database then the account record should be made on the database like it is now.

### B.  Business Objectives

- Business Need/Opportunity/Objectives

This amendment is required as we need to ensure  that both the email address for each User and the Website URL for each Account are always unique in the database. Where a non-unique email or Website URL value is entered, we need to  be notified of any non-unique data.

We need to be able to rely on the Email address and Website URL being unique. If this amendment is not made  then potential customers could enter duplicate details that already exist on the database which may effect the way 151-151 works, now and in the future.

- Product Description (Solution)

To solve this problem the programmer will need to change the way the free trail form interacts with the database.

This will involve adding logic to the free trail form which not only detects a duplicate email address but also detects a duplicate Website URL entry.

The logic will involve changing the content of the notification emails sent by the free trail form when duplicate values are entered

It may also be a benefit to make the tblAccounts.URLaccountname field unique in the  151-151 database?

The existing notification email has the following content

Data from Trial Account Creation Form:

First Name: Bruce

Last Name: Wayne

Company: Batman Inc

Website: www.batman-robin.com

Email: b.wayne@batmanrobin.com

Phone: 001 212 500 0001

Country: USA

This will not change if there are no duplicate data values

Where a duplicate Email address is entered the notification email will have the following content

Data from Trial Account Creation Form:

Alert: No database record added, Email already exists

First Name: Bruce

Last Name: Wayne

Company: Batman Inc

Website: www.batman-robin.com

Email: b.wayne@batmanrobin.com

Phone: 001 212 500 0001

Country: USA

Where a duplicate Company Website URL address is entered the notification email will have the following content

Data from Trial Account Creation Form:

Alert: No database record added, Company Website URL already exists

First Name: Bruce

Last Name: Wayne

Company: Batman Inc

Website: www.batman-robin.com

Email: b.wayne@batmanrobin.com

Phone: 001 212 500 0001

Country: USA

Where a both a duplicate Company Website URL address AND a a duplicate email address is entered the notification email will have the following content

Data from Trial Account Creation Form:

Alert: No database record added, Company Website URL already exists

Alert: No database record added, Email already exists

First Name: Bruce

Last Name: Wayne

Company: Batman Inc

Website: www.batman-robin.com

Email: b.wayne@batmanrobin.com

Phone: 001 212 500 0001

Country: USA

We will benefit from the system as we won’t have to investigate what has gone wrong nor will we have duplicate accounts on the database.

- Deliverables

Deliverables included:

- A changed service to fit our needs

- A way of creating a free trial automatically with no errors

Deliverables excluded:

- Implementation of the changed service

- UAT Testing of the changed service

- Maintenance of the changed service

### C.  Project Description

- Scope

Includes:

A service that will be modified to produce different emails depending on duplicate data entered on the Free Trail form which will prevent duplicate records on the 151-151 database

Does Not Include:

- Completion Criteria

The completion of this project will be when a user can visit 151-151.co.uk, apply for a free trail and an account be created on the 151-151 database with no data that already exists in the email or website URL fields.

- Risk Assessment

If this feature broke or did not work fully our potential customers could be lost.

- Constraints

There are no known constraints to adding this feature

- Dependency Linkages

The new feature will not depend on any other developments

- Impacts

This feature could disrupt the 151 service if it allows duplicate records to be made on the database

- Measures of Project Success

The project success will be when the feature is added  for us to receive different emails depending on the information entered by a potential customer.

- Assumptions

Project support and attention will be provided by us (Flaxlands Consulting). Any further resources needed will also be provided by us (Flaxlands Consulting)

10.   Roles and Project Stakeholders

Roles

The following role definitions are being applied to the resources assigned to this project:

| Project Sponsor | Provides executive team approval and sponsorship for the project. Has budget ownership for the project and is the major stakeholder and recipient for the project deliverables. |
| --- | --- |
| Project Owner | Provides policy definition to the Project team. Resolves all policy issues with the appropriate policy owners in order to provide a clear, decisive definition. Makes final decisions and resolves conflicts or issues regarding project expectations across organizational and functional areas. The project owner and the project manager have a direct link for all communication. The project manager will work directly with the project owner on all policy clarification. |
| Project Manager | Provides overall management to the project. Accountable for establishing a Project Charter, developing and managing the work plan, securing appropriate resources and delegating the work and insuring successful completion of the project. All project team members report to the project manager. Handles all project administrative duties, interfaces to project sponsors and owners and has overall accountability for the project. |
| Steering Committee | Provide assistance in resolving issues that arise beyond the project manager’s jurisdiction. Monitor project progress and provide necessary tools and support when milestones are in jeopardy. |
| Stakeholder | Key provider of requirements and recipient of project deliverable and associated benefits. Deliverable will directly enhance the stakeholders’ business processes and environment. Majority of stakeholders for this project will be agency heads, CIO’s and project management representatives. |
| Team Member | Working project team member who analyzes, designs and ultimately improves or replaces the business processes. This includes collaborating with teams to develop high level process designs and models, understanding best practices for business processes and partnering with team members to identify appropriate opportunities, challenging the old rules of the business and stimulating creating thinking, and identifying organizational impact areas. |

Stakeholders

Identify stakeholders by role.

| Name | Role |
| --- | --- |
| Flaxlands Consulting | Project Sponsor |
| Flaxlands Consulting, Stuart Hobbs | Project Owner |
| Flaxlands Consulting, Mike Carey | Project Manager |
| Stuart Hobbs | Steering Committee Member |
| Mike Carey | Steering Committee Member |
| Asif Hameed | Team Member |
| Flaxlands Consulting | Project Sponsor |

### D.  Project Approach

#### Planned Approach

### E.  Project Estimates

1.  Estimated Schedule

Key Project milestones relative to project start are as follows:

| Project Milestones | Target Date |
| --- | --- |
| Projected project Start date | To be specified |
| Regression testing and bug reporting | Start date + 1 days |
| Project Completion | Start date + 3 days |

2. Resource Requirements – Team and Support Resources

The following personnel resources are required to complete this project:

| Personnel Resource Types | Quantity |
| --- | --- |
| Stuart Hobbs | 0.5 |
| Mike Carey | 1 |
| Asif Hameed | 1 |
| Total Personnel Resources | 2.5 |

Identify any resource assumptions.

3.  Estimated Cost

| Expense | Original Budget | Current Budget | Spent to Date | Est. to Complete | Current Forecast | Variance |
| --- | --- | --- | --- | --- | --- | --- |
| Labor |  |  |  |  |  |  |
| Internal | $ | $ | $ | $ | $ | $ |
| External | $0 | $0 | $0 | $0 | $0 | $0 |
| Hardware | $0 | $0 | $0 | $0 | $0 | $0 |
| Software | $0 | $0 | $0 | $0 | $0 | $0 |
| Other | $0 | $0 | $0 | $0 | $0 | $0 |
| Total | $ | $ | $ | $ | $ | $ |

Identify any budget assumptions.

4.  Checkpoint/ Funding Schedule

### F.  Project Controls

- Steering Committee Meetings

2.   Monthly Status Reports

3.   Risk Management

- Issue Management

Any issues should be reported to both Stuart Hobbs and Mike Carey.

5.  Change Management

6.  Communication Management

Our main communication will be through email. Although quick questions or voice convocations will be carried out through Skype.

### G.  Authorizations

This section sets out who has authority to approve scope statement, authorize project changes, approve and accept project deliverables.

The Scope Statement will be approved by:

The Project Manager

The Project Owner

The Project Sponsor

Project Changes will be approved by:

The Project Owner

Project deliverables will be approved/accepted by:

The Project Owner

The Project Sponsor

The key Stakeholders

Specific task responsibilities of project resources will be defined in the Project/work Plan.

### H.  Scope Statement Approval Form/Signatures

Scope Statement Approval Form

Project Name: 151-151 feature request for new accounts

Project Manager: Mike Carey

The purpose of this document is to provide a vehicle for documenting the initial planning efforts for the project. It is used to reach a satisfactory level of mutual agreement between the project manager and the project sponsors on the objectives and scope of the project before significant resources are committed and expenses incurred.

I have reviewed the information contained in this Scope Statement and agree.

| Name | Signature | Date |
| --- | --- | --- |
| Stuart Hobbs |  |  |
| Mike Carey |  |  |
| Asif Hameed |  |  |